CIS 3020 Progress Report

Gabrielle Ford

Week 10

## Project Overview

Project Name: Paycheck to Paycheck - A Budgeting Game

Paycheck to Paycheck is an interactive, browser-based financing game designed to teach budgeting and money management skills through gameplay. The website allows users to experience realistic financial scenarios without risking real money. Players make decisions about paying bills, handling emergencies, and managing income across three difficulty levels: Fresh Graduate (starter), Gig Economy Worker (intermediate), and Family Provider (expert). The primary purpose is to provide an educational tool that makes learning about personal finance fun and accessible. The intended users are young adults, college students, and anyone looking to improve their budgeting skills.

## Current Project Status

The project has reached a functional milestone with the following completed features:

Complete frontend website with landing page, level selection, game interface, and game-over screens

Fully functional browser-based game using JavaScript, HTML, and CSS with no backend dependencies

Three difficulty levels with unique starting balances, income levels, and financial scenarios

Real-time decision-making system with three choices per scenario (pay, delay, or skip)

Dynamic stat tracking showing balance, credit score, stress level, and current month

15+ realistic financial scenarios including rent, groceries, emergencies, and income opportunities

Scoring system that evaluates player performance based on final balance, credit score, and stress management

LocalStorage integration for saving high scores per difficulty level

All core gameplay mechanics are working. Players can complete full 12-month games, make financial decisions with immediate consequences, and receive performance feedback. The website is mobile-responsive and ready for deployment to GitHub Pages.

## What Has Gone Well

The frontend development exceeded expectations in several areas. Creating the browser-based version eliminated the complexity of backend setup, allowing rapid prototyping and testing. The game logic implementation was straightforward using vanilla JavaScript, and the decision-impact system (affecting balance, credit score, and stress) created engaging gameplay without requiring complex algorithms. The visual design came together smoothly using CSS Grid and Flexbox, resulting in a clean, modern interface. The localStorage implementation for saving high scores worked on the first attempt. Most importantly, testing revealed that the game is genuinely fun to play, with the difficulty levels providing appropriate challenges that teach real budgeting principles.

## Challenges and Problem Solving

The main challenge was attempting to set up a Node.js backend with MongoDB. After multiple attempts to set up the environment, including issues with npm installation, .env file configuration, and MongoDB connection strings, I made the decision to pivot to a browser-based solution. This taught me the value of choosing the right tool for the job and not over-engineering solutions. The browser-based approach actually improved the project by making it more accessible and easier to deploy. Another challenge was balancing game difficulty across three levels. I solved this by adjusting starting balances, income amounts, and scenario complexity for each level. A minor technical challenge was managing game state across multiple screens, which I resolved by creating a centralized gameState object that all functions could access and modify.

## Next Steps

The following tasks remain:

Create README file

Add more financial scenarios to increase replayability

Implement sound effects and animations for better user experience

Add a tutorial/help section explaining game mechanics

- The above are what I plan to work on if I do not continue to attempt having a backend. If I manage to troubleshoot my backend then the following tasks remain:

- Connect MongoDB and Node.js

- Express.js server setup

- Create authentication system

- Implement security

- Create login/registration screen with token management

- Setup User Profile features and account page

- Decide where to deploy and deploy website

## Resources and Tools Used

VS Code - Primary code editor for HTML, CSS, and JavaScript development

Google Fonts - Archivo Black and DM Sans font families for typography

MDN Web Docs - JavaScript, localStorage API, and CSS Grid documentation

GitHub Desktop - Version control and planned deployment platform

Chrome DevTools - Debugging and testing game logic and UI responsiveness

## Generative AI Use

Generative AI was for problem solving the technical challenges with Node.js setup when YouTube videos did not help. AI provided troubleshooting steps and eventually suggested the browser-based alternative that I swapped to. I also used AI to figure out how to do the difficulty rating with stars in HTML.

## Links to Project Artifacts

GitHub Repository: https://github.com/gabriellef99/cis3020project.git

Presentation: https://vimeo.com/1176008475?share=copy&fl=sv&fe=ci

YouTube Videos and Pages:

- https://www.youtube.com/watch?v=-kluddat5Do&t=324s

- https://www.youtube.com/watch?v=-AQZuPL1hD0

- https://www.youtube.com/@WebDevSimplified (I watched many of his videos)

- https://www.youtube.com/watch?v=bxsemcrY4gQ&pp=ygUTbW9uZ29kYiBhbmQgbm9kZSBqcw%3D%3D

- https://www.youtube.com/@programmingwithmosh (I watched many of his videos)

- https://www.youtube.com/@freecodecamp/featured (I watched many of their videos)

AI: Claude.AI and ChatGPT